Project Status Report I

Date of Report Issue/Prepared:

Report Prepared by Team Members: Oleg Sanitskii

Employer/Organization (if applicable): George Brown College

| Project Name: Project Team: Period Reporting: Overall Project Health | Snap Cal |  |
| --- | --- | --- |
|  | 16 |  |
|  | Start Date: Jan 12, 2026 | End Date: Feb 8, 2026 |
|  | Green |  |

Summary

Project Status Summary

- At the current stage, an almost complete version of the Snap Cal Android application has been developed. - Core user workflows, including image scanning, data processing, and activity synchronization, are implemented and functional. - The Health Connect API has been successfully integrated and communicates correctly with Garmin Connect. - One of the primary technical challenges during Sprint 5 involves Android runtime permissions, where UI interactions are registered but system-level actions are not consistently triggered. - The project is developed under the core assumption that target users operate on Android 13 or higher, allowing the use of modern APIs and permission models. Health Connect is a built-in Android feature enabling integration with modern fitness applications and operates reliably on Android 13 or higher. - In addition to Android development, the project roadmap includes potential expansion to other platforms. Future plans include developing a web-based version of Snap Cal (Web platform / site) to improve accessibility, while iOS development with Swift is considered a potential goal pending the availability of appropriate development and testing resources.

| Accomplishments As Planned | Planned but not Accomplished |
| --- | --- |
| Developed a near-complete Android version of the Snap Cal application. | Consistent OCR nutrient extraction accuracy Versions below Android 13 aren’t stable with tesseract OCR |
| Integrated Tesseract OCR for extracting data from receipt images. | Full stabilization of Android runtime permission handling on Android Limited commit granularity has made rollback to previous stable states more complex. |
| Successfully implemented Health Connect API integration with Garmin Connect. |  |
| Tested application functionality on Android emulators running versions 15 and 16. |  |
| Designed the application architecture to support future feature expansion without major refactoring. |  |

| Planned Activities/Tasks for Next Period |  |  |  |
| --- | --- | --- | --- |
| Activity/Task | Assigned To <name/s> | Duration <days> | Date |
| Debug Android runtime permissions | Oleg. | 2 | Feb 9–10. |
| UI/UX Replace gallery check up on “Scan label” screen with actual camera access. | Oleg. | 2 | Feb 13–14 |
| Web platform architecture planning (Mobile app is ready, now we need a website) | Oleg | 2 | Feb 15–16.. |
| Cross-platform feasibility analysis | Oleg | 2 | Feb 17–18. |
| Code refactoring and cleanup | Oleg | 2 | Feb 19–20. |
| Performance optimization | Oleg | 1 | Feb 21. |
| Update technical documentation | Oleg | 1 | Feb 24. |

| Milestones for Next Period |  |  |
| --- | --- | --- |
| Milestone (Objective) | Assigned To | Delivery Date |
| Stable Android MVP release with resolved runtime permission handling | Oleg. | Feb 18, 2026. |
| Refactored and optimized Android codebase (cleaned architecture, improved performance) | Oleg. | Feb 21, 2026. |
| Defined web platform architecture draft (high-level system design) | Oleg. | Feb 23, 2026 |

| Issues/Problems | Resolution Strategy | Due Date |
| --- | --- | --- |
| Runtime permissions not triggering system actions | Review permission lifecycle and OS-specific behavior | Feb 10, 2026. |
| OCR inconsistency on Android 12 | Test on newer OS and adjust preprocessing. | Feb 14, 2026. |

| Upcoming Risks | Risk Ranking (Hi, Med, Low) | Risk Impact (Hi, Med, Low) | Mitigation Strategy |
| --- | --- | --- | --- |
| Android version fragmentation | High | Medium | Focus testing on newer OS versions. |
| OCR accuracy variance | Medium. | Medium. | Improve preprocessing and device testing |
| Cross-platform development resource limitations (no macOS) | Low | Low | Prioritize Android MVP; evaluate iOS expansion in future phases. |